TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| - Sprint 6 - Backend Development - Sprint 7 - Integration Testing - Sprint 8 - Deployment and launch - Sprint 9 - Post launch and Growth | - Sprint 6 - Configure environment variables - Set up authentication tables - Establish relation between tables - Test database connection - Implementation of CRUD API endpoints - Building the Booking system logic - Adding admin authentication | - Sprint 4 - Design structure (ERD) - Design wireframes (About page) - Design mockups (About page) - Design documentation (File organization) - Design refinement and handoff - Sprint 5 - Project environment setup - Building navigation and footer - Develop homepage - Creating service page - Implement pricing UI - Develop about page UI - Building contact /booking page |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the backend environment setup |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No — all team members are working on their allocated tasks for ensuring the frontend is completed |
| - What do we need to finish as a team? | Finalize the frontend development and ensure its ready to be integrated with the backend. |
| - Are there any bottlenecks or blockers to the flow of work? | Time management, nervousness when presenting, and limited team coordination. |

LOGBOOK

| Date: | 04-08-2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Updated the Trello board as instructed by the lecturer and assign team members to the specific tasks withing the sprints. |
|  | - What am I planning to complete between now and the next standup? | Work on completing the ERD(Entity Relational Diagram) |
|  | - What are my impediments (or risks or problems)? | Some confusion about what to include. Team not fully aligned. |

| Date: | 05-08-2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Created Wireframes and Mockups to be able to create the prototype for the about page |
|  | - What am I planning to complete between now and the next standup? | Completing the prototype for the about page. |
|  | - What are my impediments (or risks or problems)? | Limited team collaboration and communication. |

| Date: | 06-08-2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Created the about page prototype and the about page UI |
|  | - What am I planning to complete between now and the next standup? | Ensure that the files are organized within a shared folder for documentation. |
|  | - What are my impediments (or risks or problems)? | Time management, team collaboration and participation. |

| Date: | 07-08-2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Tested the about page responsiveness and functionality |
|  | - What am I planning to complete between now and the next standup? | Set up the environment for the backend |
|  | - What are my impediments (or risks or problems)? | Participation and collaboration within the group and limited communication with team members. |