TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| - Sprint 6 - Backend Development - Sprint 7 - Integration Testing - Sprint 8 - Deployment and launch - Sprint 9 - Post launch and Growth | - Sprint 6 - Configure environment variables - Set up authentication tables - Establish relation between tables - Test database connection - Implementation of CRUD API endpoints - Building the Booking system logic - Adding admin authentication | - Business Case (Deliverable 1) - Survey & research - Initial business idea - Sprint 1 tasks |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Complete the presentation. Improve slides based on feedback. Refine the business idea. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No — all team members are working on the presentation and business idea tasks. |
| - What do we need to finish as a team? | Finalize the presentation and make improvements from lecturer feedback. |
| - Are there any bottlenecks or blockers to the flow of work? | Time management, nervousness when presenting, and limited team coordination. |

LOGBOOK

| Date: | 10-08-2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Discussed PC Revival idea. Identified laptop affordability problem. Planned presentation |
|  | - What am I planning to complete between now and the next standup? | Work on slides and problem statement. |
|  | - What are my impediments (or risks or problems)? | Some confusion about what to include. Team not fully aligned. |

| Date: | 11-08-2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Improved business idea. Defined student laptop problem clearly. Helped planned slides |
|  | - What am I planning to complete between now and the next standup? | Work on value proposition and service explanation. |
|  | - What are my impediments (or risks or problems)? | Limited coordination in team. |

| Date: | 12-08-2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Worked on value proposition. Added ideas for marketing channels(WhatsApp, tiktok, Instagram) . |
|  | - What am I planning to complete between now and the next standup? | Finish slides. |
|  | - What are my impediments (or risks or problems)? | Time management. Finalised slides. Practiced presentation. |

| Date: | 13-08-2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Presented PC Revival. Got feedback from the lecturer. |
|  | - What am I planning to complete between now and the next standup? | Improve the presentation based on feedback. |
|  | - What are my impediments (or risks or problems)? | Nervousness during presenting. |

| Date: | 14-08-2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Worked on improving the presentation using feedback. Reflected on strengths and weaknesses . |
|  | - What am I planning to complete between now and the next standup? | Finalize improvements and prepare for submission. |
|  | - What are my impediments (or risks or problems)? | Some unclear explanations and areas needing improvement. |